# Apprentice Support for unit

# J6TS 48

Prepared by QA Limited for:

Feb 24

Contents

Applying methods and Principles in Project Management	1

1.	Why do we need Project Management?	1

2.	Four stages in managing a projects:	1

Initiation/ Idea	1

Plan –	1

Deliver –	2

Close –	2

3.	Additional Resources:	2

# Applying methods and Principles in Project Management

# Why do we need Project Management?

It is a structured method to deliver an output to a scope whilst controlling time, cost and quality.  This document will map the phases of a project to support successful completion of unit J6TS 48 in both performance criteria and knowledge.

To complete this unit, your organisation will need to provide experience in a project from start to finish.  Talk to you manager/ mentor and your skills coach to find a suitable project.

This project will take several months to complete, so ensure you take the time to map and track you meta skills though out the process, we have suggest meta skills that could tie in with actions, but feel free to review and reflect on as many areas as possible.

Helpful resource:

Youtube video: Project Management for Beginners (youtube.com)

# Four phases in managing projects:

Phase 1

Initiation/ Idea – understanding a problem, identifying options and gathering support for how to solve that problem. This typically achieved by creating a business case.  This a document that persuades senior stakeholder to invest resources into an idea.

K2 – Investigate: before undertaking any work, it is important to understand the code of conduct, operating environment and legislation or regulation that could impact the work.  How does your organisation ensure you are safe when working?  Need more in here.  Ensuring all internal and external regulations are met will provide a solid foundation for the  business case.

K2 – Investigate: how your organisation creates a business case.  If you were required to approve a business case, what you would need to know?

PC 1 – Action: support your manager to create a business case for a project.

Helpful resources:

Youtube video: Writing the Business Case - Free Template Included (youtube.com)

Meta Skills reflection at the Initiation Phase:

- Innovation – Curiosity/ Sense making/ Creativity – did you have to explore new ideas or learn something new?

- Social Intelligence – Collaboration – did you have to work with (new) people to support the creation of a business case? Communication – did you have to share any ideas with the group? Did you have to manage stakeholders/influence/get ‘buy in’

Phase 2

Plan – plan to deliver the chosen solution. Once the business case has been approved, we then need to plan how to implement the project.  This may require specific skills, materials, or equipment.  How long will you need these resources?  Are there any standards that are applicable?  Typically, a project schedule or Gantt chart is created with tasks, timescales and resources.

K3 – Investigate: How does your organisation plan a project; does it use planning software or templates?  Does it have standard times or costs for specific activities?

K5 – Investigate: As part of our plan, we must identify and managing risks and opportunities that could prevent or assist successful delivery of our project.  There are many methods identifying and managing risks and opportunities, some are qualitative (descriptive or interpretive) quantitative (number or data based).  Some organisations use simple matrices and other used detailed statistical analysis.  How are risks managed in your organisation?

PC 2, 3 – Action: using your organisations methodology plan the project from start to finish, include all the skills sets or team members, equipment and materials you will need.  You may choose to create a plan in MS Project or another scheduling tool.  The schedule should include a progress measurement system with clearly defined tolerances and on performance and defined sampling times. – im not sure about this bit?

Helpful resources:

Youtube video: Project Planning - YouTube

Youtube video: Risk Register Template in Excel (youtube.com)

Meta Skills reflection at the Plan Phase:

- Self Management – Focusing – how did you ensure the project plan was complete and included all actions, estimates (time and/ or cost) and resources?

- Innovation – Sense making – how did you ensure the project plan was achievable and would deliver the outputs and benefits or the minimum viable product? Critical thinking/ sense making – did you need to make sense if the order of the activities and understand the priority and links between them?

- Social Intelligence – Collaboration/ – Did you have to work with other to create a plan? Communication – did you communicate the plan, who to?

Phase 3

Deliver – building the solution.  This is where we complete the work in the plan, and we deliver the project.  It is important to monitor progress against the plan to ensure we will complete on time and on budget.  If problems arise with the plan, we need to be able to identify these problems and escalate to mangers/ senior stakeholders to solve.  There are times when the scope of the project will change due to changes in the environment or operating conditions.

K4, 5, 7 & 8 – Investigate: How does your organisation monitor projects during delivery?  Which metrics are used to monitor progress?  Are these common across your industry?  If you detect a problem in performance is there a defined escalation procedure?

Helpful resources:

Youtube video: What Goes Into a Project Status Report Template? (youtube.com)

Youtube video: How to Make a Project Status Report Template with PowerPoint - Simple Design Tutorial (youtube.com)

K9 – Investigate: If there is a change in circumstance and the deliverable must change, who approves this?  What information must you provide along with the change request.  Why should changes be review and scrutinised by the senior stakeholders before amending the project schedule?

PC 4, 5, 6, 7, 8, 9 – Action: deliver the project, using the monitoring system defined in phase 3.  How often do you report progress to your manager or senior stakeholders?  Is this reported as a dashboard, presentation, spreadsheet or something else?  Did you need to make changes to the project scope?  How were these approved and implemented?

Youtube video: Project Update: We Have an Issue (youtube.com)

Youtube video: Writing My Project Issues (Free Template) (youtube.com)

Meta Skills reflection at the Delivery Phase:

- Self Management – Adapting – Did you need to change the project plan?

- Innovation – Critical thinking – How was the change analysed?  How did you adapt the project plan to accommodate the change?

- Social Intelligence – Communication – how did you report progress on the project to different stakeholders. Leading – where there any areas of the plan you were required to lead on?

Phase 4

Close – learning lesson and closing the project.  Now the project has delivered the output, the project must be formally closed.  As part of this process, it is important to take time as a team to reflect on performance.  What went well, what would you repeat and what would you change in the next project?

PC 10 – Action: Arrange a final review with the project team.  What lessons were learnt?  Document and the review and share with the rest of the organisation.  How can this help to improve performance in future projects?

Helpful resources:

Youtube video: Build a Project Closure Report Template (youtube.com)

Youtube video: Project Lessons Learned Habits (youtube.com)

Meta Skills reflection at the Close Phase:

- Social Intelligence – Feeling – reflect on your own feelings at the end of the project.  How does it feel to (successfully) complete a project?  Take the time to reflect as an individual what went well and what would you change the next time you start a project?

- Self Management – were you able to stay focused on the project, adapt to challenges and build your integrity throughout the project

- Innovation –  were there any technical skills you learned as part of the project and did these help you to make sense of project info, problem solve, create solutions etc

# Additional Resources:

Association of Project Managers - APM | Chartered Membership Organisation.

Project Management Institute - Project Management Institute | PMI

Agile Business Consortium - Agile Business Consortium

Glossary of PM terms: Project management Glossary | Terms used by project professional (apm.org.uk)

Agile project glossary: Agile project management glossary | APM

PMI Student Resources - Student Resources (pmi.org)

Agile DSDM framework - DSDM Project Framework (agilebusiness.org)

Googe career certificates PM: Google Project Management Certificate - YouTube